Operational Support Model

On-Premises Kubernetes (Atlas) & Enterprise Platform Ecosystem

Platform Scope: On-Premises Kubernetes (Atlas / VMware Tanzu), AWS EKS, GitLab Ultimate, JFrog Artifactory, Argo CD, PostgreSQL Services System of Record: ServiceNow (Authoritative for Incidents, Problems, Changes, and Knowledge Management)

1. Introduction & Platform Scope

This document codifies the official Operational Support Model for the On-Premises Kubernetes (Atlas / VMware Tanzu) platform and its core integrated ecosystem, including Argo CD, GitLab Ultimate (SCM), JFrog Artifactory, AWS EKS, and associated PostgreSQL database services.

The model defines technical and management responsibilities across three support tiers (L1–L3), formalizing escalation workflows, governance cycles, and vendor engagement. To maintain compliance, single-source auditability, and operational integrity, ServiceNow is designated as the enterprise authoritative repository for all incident, problem, and change records.

2. Strategic Objectives

Enterprise Platform Availability: Achieve and sustain >= 99.9% operational availability across on-premises Atlas clusters, cloud extensions (AWS EKS), and foundational CI/CD toolchains.

Standardized Audit & Change Governance: Institutionalize ServiceNow as the single immutable record of truth for incidents, emergency fixes (eCR), and problem tickets to meet regulatory and compliance mandates.

Shift-Left Enablement & L1 Runbooks: Empower Level 1 (L1) support via diagnostic checklists and runbook automation, targeting >= 30% first-contact resolution for common operational anomalies.

Predictable Multi-Tier Escalation: Minimize Mean Time to Acknowledge (MTTA) and Mean Time to Repair (MTTR) through deterministic thresholds, standardized War Room protocols, and transparent communications.

Continuous Reliability Engineering: Drive systemic risk reduction through closed-loop Root Cause Analysis (RCA), converting post-incident findings into platform backlog hardening and automated monitoring.

3. Support Tier Framework (L1, L2, L3)

3.1 Level 1 (L1) — Global IT Support (First Line)

L1 functions as the frontline service desk for all platform-related incidents and service requests across the entire ecosystem. L1 verifies alerts, conducts initial troubleshooting against documented runbooks, and enriches incident records with diagnostic telemetry.

Acknowledge and log incidents in ServiceNow within committed Response SLAs.

Validate incoming issues, eliminate false positives, and enrich tickets with logs, timestamps, and cluster health screenshots.

Execute documented L1 procedures (node/pod status checks, monitoring validations) and apply known workarounds, referencing specific KB article IDs.

Escalation Criteria to L2: Remediation requires elevated credentials outside L1 authority (e.g., cluster-admin / kubeadm), resolution exceeds L1 time limits, or the incident causes a customer-facing production outage.

3.2 Level 2 (L2) — Team Leads & Platform Engineers

L2 engineers are subject matter experts (SMEs) across cluster operations, container networking (CNI), persistent storage (CSI), CI/CD pipelines, and database interactions.

Perform deep diagnostics (kubelet/API logs, CNI network traces, storage controller status, pipeline graph behavior).

Execute safe operational mitigations (node cordoning/draining, pod restarts, replica scaling, temporary traffic reroutes).

Coordinate cross-functional actions across Database, Network, and CI/CD teams.

Escalation Criteria to L3: Remediation requires code-level changes, platform component patching, persistent architectural defects, or third-party vendor engineering escalation.

3.3 Level 3 (L3) — Platform Evangelists & Principal Engineers

L3 provides deep operational engineering expertise, architectural liaison, vendor alignment, and permanent problem resolution.

Lead Root Cause Analysis (RCA) investigations for critical (P1/P2) and recurring problem tickets.

Develop, test, and validate permanent code fixes, platform patches, and infrastructure automations.

Author, validate, and evolve operational playbooks and architecture guidelines.

Act as primary technical interface for vendor deep-tier engineering escalations.

4. Governance & Stakeholder Authority Matrix

This matrix codifies named roles, operational responsibilities, involvement levels, and explicit decision-making authority:

| Role | Named Role / Group | Primary Responsibilities | Involvement Level | Escalation Authority & Decision Scope |
| --- | --- | --- | --- | --- |
| Support / Operations Manager | Platform Operations Lead | Oversees day-to-day operations, tracks SLA adherence, manages shift handovers, leads Major Incident coordination. | Continuous (Operational) | Authorized to declare Major Incidents (P1), trigger emergency escalations, mobilize vendor executive support. |
| Service / Product Owner | Atlas Platform Product Owner | Owns platform roadmap, validates business impact, defines service performance targets, manages tenant expectations. | High (Strategic & Ops) | Authorized to approve trade-offs between features and stability, reprioritize backlogs, authorize maintenance extensions. |
| Program / Delivery Manager | DevOps Delivery Lead | Coordinates cross-team dependencies (SCM, CI/CD, DB, Infra), mitigates delivery blockers, aligns milestones. | Medium to High (Coordination) | Escalates cross-departmental bottlenecks to senior executive leadership and governance committees. |
| Executive Manager (EM Lead) | Head of Platform & Infrastructure | Maintains executive oversight, budget accountability, contractual governance, eliminates organizational friction. | High (Executive Oversight) | Final authority for critical architectural deviations, financial approvals for outside support, organizational risk acceptance. |
| Customer Success / BRM | Platform BRM Lead | Manages stakeholder communications, gathers feedback from internal tenant application teams, tracks SLA satisfaction. | Medium (Stakeholder Relations) | Escalates recurring tenant dissatisfaction and service quality issues directly to the Service Owner. |
| L3 / Platform Evangelists | Juan Pablo Mosquera, William Urrea, Daniel Cure | Leads deep troubleshooting, architectural alignment, permanent fixes, and vendor technical liaison. | High (Technical Leadership) | Authorized to escalate architectural risks and initiate vendor engineering tickets. |
| Kubernetes Support Engineers | Daniel Cure (SRE), Sebastian Guerrero, Cristian Fandiño | Advanced operations for K8s clusters, incident investigation, remediation execution, playbook validation. | High (Operational Execution) | Escalates complex or systemic defects to Team Leads or Evangelists. |
| Source Code Support Engineers | William Urrea, Marcela Lara | Operational support for GitLab and Artifactory platforms, runner fleets, and CI/CD pipelines. | High (Operational Execution) | Escalates complex pipeline/registry infrastructure issues to Team Lead. |
| Architecture Governance | Wesley Merrick | Ensures platform coherence, reviews architectural risks, approves emergency/long-term design changes. | On Demand (Strategic) | Authority to approve or reject structural platform changes and emergency architectural deviations. |

5. Comprehensive Vendor Support Matrix

This matrix outlines external vendor contracts, service tiers, portals, and contractual response commitments:

| Vendor & Product | Component / Scope | Support Tier | Support Access / Portal | Account / Contract ID | Designated Lead | Contractual SLAs |
| --- | --- | --- | --- | --- | --- | --- |
| VMware Tanzu | On-Prem Kubernetes Platform | Mission Critical 24x7 | customerconnect.vmware.com | MDT-TANZU-PROD-01 | Wesley Merrick / L3 | P1: < 30 min P2: < 2 hrs |
| AWS | EKS, CloudWatch, Cloud9 | Enterprise Support | console.aws.amazon.com/support | AWS-MDT-SHARED-ENT | Manikanta Nandyala / Ash Montebello | P1: < 15 min P2: < 1 hr |
| VMware | NSX / vSphere Underlay | Production Support | customerconnect.vmware.com | MDT-VSPHERE-CORE | Wesley Merrick / L2 Lead | P1: < 2 hrs P2: < 4 hrs |
| GitLab | Source Code & CI/CD Engine | Ultimate 24x7 | support.gitlab.com | GL-ENT-ULT-9021 | Ash Montebello / William Urrea | P1: < 30 min P2: < 2 hrs |
| JFrog | Artifactory Binary Hub | Platinum Enterprise | support.jfrog.com | JFROG-PLAT-MDT-04 | Tim Anderson / Marcela Lara | P1: < 1 hr P2: < 4 hrs |
| PostgreSQL | Database Services | Enterprise DB Support | support.enterprisedb.com | EDB-PGSQL-PROD-77 | Kevin Campbell / L2 Lead | P1: < 1 hr P2: < 4 hrs |
| Check Point | CloudGuard / Dome9 | Direct Enterprise | usercenter.checkpoint.com | CP-DOME9-ENT-11 | Security Ops / L3 Lead | P1: < 2 hrs P2: < 6 hrs |
| Grafana Labs | Observability & Alerting | Enterprise Support | grafana.com/support | GRAF-ENT-MDT-32 | Ash Montebello / L1 Lead | P1: < 1 hr P2: < 4 hrs |
| Dynatrace | APM & Cluster Diagnostics | Enterprise Premier | one.dynatrace.com/support | DYNA-PREM-MDT-88 | Wesley Merrick / Daniel Cure | P1: < 1 hr P2: < 4 hrs |

6. Service Level Agreements (SLAs) & Prioritization Framework

6.1 Incident Priority Matrix (Impact vs. Urgency)

Incidents are systematically categorized by intersecting business impact with operational urgency:

| Impact Level \ Urgency Level | High Urgency | Medium Urgency | Low Urgency |
| --- | --- | --- | --- |
| High Impact (Cluster-wide outage, control-plane down, complete CI/CD halt) | P1 — Critical | P2 — High | P3 — Medium |
| Medium Impact (Single worker node degraded, non-critical namespace issue) | P2 — High | P3 — Medium | P4 — Low |
| Low Impact (Isolated user permission issue, cosmetic dashboard bug) | P3 — Medium | P4 — Low | P4 — Low |

6.2 SLA Target Commitments

Response time measures the duration from assignment in ServiceNow until the ticket is set to Work in Progress. Resolution time measures total duration until Resolved. SLA clocks pause strictly during valid awaiting states (Awaiting Customer Feedback, Pending Change, Awaiting Vendor, Pending Vendor Information).

| Priority Level | Target Response Time SLA | Target Resolution Time SLA |
| --- | --- | --- |
| Critical (P1) | 15 minutes | Immediate to 4 hours |
| High (P2) | 30 minutes | Immediate to 8 hours |
| Medium (P3) | 1 hour | Immediate to 24 hours |
| Low (P4) | 4 hours | Immediate to 72 hours |

7. Operational Incident Lifecycle & Workflow

1. Detection & Intake: Incidents are generated automatically via monitoring integration (Dynatrace/Grafana) or submitted by users through ServiceNow. Tickets are enriched with metric telemetry and alert IDs. Standard initial response is sent within SLA.

2. L1 Triage & Execution: L1 confirms reproducibility, eliminates false positives, and executes standard runbooks. If resolved, the applied KB article is linked and the ticket closed.

3. L2 Advanced Investigation: For complex platform faults, L2 executes diagnostics, applies node drains, pod restarts, configuration overrides, or network routing workarounds to restore service quickly.

4. L3 & Vendor Escalation: For persistent platform bugs, kernel issues, or code defects, L3 leads vendor engagement, attaching diagnostics and maintaining external SR IDs in ServiceNow.

5. Mitigation & Verification: Service restoration is verified across telemetry metrics and user validation before the ticket is transitioned to Resolved.

6. Post-Incident Review (RCA): Mandatory for all P1/P2 incidents within 48–72 hours. Results are documented and attached to permanent ServiceNow Problem (PRB) records.

8. Emergency Change Management (eCR) Protocol

When restoring production availability during an active P1/P2 outage requires immediate operational changes outside standard CAB windows:

1. Emergency Identification: L2/L3 engineers in the War Room determine that platform recovery requires an immediate environment modification (e.g., node drain, routing change, hotfix deployment, configuration rollback).

2. Verbal Authorization: The Incident Leader (IL) or EM Lead grants explicit verbal approval on the recorded incident bridge.

3. Execution & Telemetry Logging: Technical Leads apply the change; the Scribe documents commands, timestamps, and initial telemetry response in ServiceNow work notes.

4. Retrospective Change Submission: Within 24 hours of incident closure, the engineer logs a formal Emergency Change Request (eCR) in ServiceNow, linking the Incident ID and validation evidence.

5. eCAB Ratification: The Emergency Change Advisory Board formally reviews and ratifies the eCR during the next weekly review cycle.

9. Escalation & War Room Procedures

9.1 Escalation Triggers & Paths

Time-Based: Incident remains unmitigated past designated SLA thresholds.

Impact-Based: Incident causes widespread degradation (>x% users, multiple namespaces, complete CI/CD halt) — triggers immediate P1 declaration.

Complexity-Based: Incident requires code changes, architectural fixes, or third-party vendor involvement.

Escalation Hierarchy: L1 -> L2 -> L3 / Evangelist -> Architect / EM Lead -> Program/Delivery Manager -> Executive Sponsor.

9.2 War Room Activation (P1 Incidents)

A War Room is automatically declared for P1 incidents by the Incident Leader or on-call L3 Evangelist. Key roles on the live bridge include:

Incident Leader (IL): Directs investigation, approves emergency mitigations, enforces meeting hygiene.

Scribe: Maintains real-time chronological log of actions, timestamps, CLI commands, and rollback points in ServiceNow.

Technical Leads: L2/L3 engineers executing diagnostic scripts and operational fixes.

COMMS Lead: Issues stakeholder updates every 15 minutes during triage, and every 30–60 minutes post-mitigation.

Vendor Liaison: Coordinates external vendor case progression and severity escalations.

10. Knowledge Management Lifecycle Framework

Standard Operating Procedures (SOPs): Formal procedures for routine platform maintenance, cluster upgrades, certificate rotations, and tenant onboarding. Authored by L2/L3, reviewed semi-annually, approved by Architecture.

Playbooks & Runbooks: Diagnostic and remediation recipes linked directly to automated monitoring alert signatures in Grafana/Dynatrace (e.g., CrashLoopBackOff, Node NotReady, CNI IP exhaustion). Reviewed quarterly.

Knowledge Base (KB) Articles: Symptom-workaround-solution guides created upon ticket closure. Subject to monthly hygiene review.

Architecture Decision Records (ADRs): Immutable records of platform architecture specifications and baseline standards maintained in Git-backed repositories by Enterprise Architecture.

11. Shift Handover & On-Call Rotation Framework

To maintain 24x7 operational reliability across global platform operations:

Coverage Model: 8x5 Follow-the-Sun primary desk support for L1, backed by automated primary and secondary 24x7 on-call rotations for L2 and L3 engineering leads.

Automated Paging Protocol: P1 incidents trigger automated alerts across SMS, voice, and push channels. If unacknowledged within 10 minutes, the paging tool escalates to the secondary lead and Support Manager.

Mandatory Shift Handover Briefing (10–15 Mins Daily): Live briefing covering active/pending ServiceNow tickets with SLA countdowns, in-flight maintenance activities, drained nodes, degraded runners, and production changes deployed over the preceding 8 hours.

12. Operational Governance Cycles (Daily, Weekly, Monthly)

Recurring operational activities ensure stability, SLA compliance, knowledge hygiene, and continuous platform evolution:

| Cadence | Duration & Attendees | Standard Agenda Focus | Expected Deliverables / Artifacts |
| --- | --- | --- | --- |
| Daily | 10–15 mins L1 Lead, L2 On-Call, Ops Lead | Active alerts, open incidents nearing SLA breach, cluster health checks, planned maintenance. | Shift Handover Document & Ticket Assignment Log. |
| Weekly | 30–45 mins Ops Manager, L2 Leads, L3 Evangelist | Weekly SLA adherence, top 5 incident trends, aging backlog, KB updates, 15-min tech knowledge share. | Weekly Incident Trend Report, Backlog Action List, Updated Playbooks. |
| Monthly | 45–60 mins Service Owner, Delivery Manager, Architecture, Ops Manager | Monthly SLA/MTTR performance, major RCA reviews, change success rates, vendor SLA scorecards, roadmap alignment. | Monthly Governance Executive Pack & Reliability Improvement Backlog. |

13. Comprehensive RACI Matrix

R = Responsible (Executes) | A = Accountable (Final Decision / Approver) | C = Consulted (Input) | I = Informed (Notified)

13.1 Incident Management RACI

| Incident Activity | L1 | L2 | L3 | Dev / Arch | Ops Mgr | Delivery Mgr | Vendor |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Receive and Log Incident | R | I | I | I | I | I | I |
| Initial Triage & Validation | R | C | I | I | I | I | I |
| Basic Runbook Troubleshooting | R | C | I | I | I | I | I |
| Escalate to L2 | R | A | I | I | I | I | I |
| Advanced Technical Diagnostics (L2) | I | R | C | C | I | I | C |
| Deep-Dive Debugging (L3) | I | C | R | C | I | I | C |
| Vendor Escalation & Engagement | I | C | C | I | A | I | R |
| Restore Service / Apply Mitigation | C | R | C | C | I | I | C |
| Validate & Close Incident | R | C | C | I | A | I | I |
| Stakeholder Communications | I | C | C | C | R/A | C | I |

13.2 Problem & Knowledge Management RACI

| Activity | L1 | L2 | L3 | Dev / Arch | Ops Mgr | Delivery Mgr |
| --- | --- | --- | --- | --- | --- | --- |
| Identify Recurring Issue & Create PRB | R | R/A | C | I | I | I |
| Perform Root Cause Analysis (RCA) | I | C | R | C | I | I |
| Approve RCA & Long-Term Fix | I | I | R | A | C | C |
| Author Runbooks & Playbooks | C | R | I | A | C | I |
| Create KB Articles | R | R | I | I | A | C |

14. Operational Metrics, Reporting & Continuous Improvement

SLA Compliance Rate (%): Percentage of incidents acknowledged and resolved within target SLAs (Benchmark: >= 95%).

Mean Time to Repair (MTTR): Segmented across control-plane, worker nodes, CI/CD runners, storage, and databases to pinpoint performance bottlenecks.

Mean Time to Acknowledge (MTTA): Tracks intake efficiency across L1 shift teams.

Shift-Left First Contact Resolution (%): Percentage of incidents resolved by L1 without requiring escalation to engineering tiers.

Repeat Incident Index: Tracking recurring failures tied to identical root causes within rolling 30-day windows.

Change Success Rate (%): Percentage of standard and emergency changes completed without causing an incident or triggering a rollback.